MY AGILE LOGBOOK

Name: Olona Williams (Research)

Team: Transformers | Project: CivicFix: Municipal Hazard and Infrastructure Auto-Dispatcher

Programme: CAPACITI Data Academy | Subject: PRP370S Project Presentation 3

Logbook 3 of 4 | Period: 21 October 2026 to 24 October 2026 (Wednesday to Saturday)

Task board: CivicFix: Team Transformers (Trello)

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| • Problem identification: hazard reports sent as unclear emails and blurry photos | • Enhancement: improve the project folder names and structure on Teams and GitHub | • 26: Review the Design (21 Oct) |
| • Problem research and impact on residents and municipal staff | • Enhancement: add more labelled Cape Town photos to the knowledge base | • 27: Set Up the Development Environment (22 Oct) |
| • Target user identification | • Enhancement: update the development plan once the backend status is known | • 28: Organise Project Files (23 Oct) |
| • Problem statement |  | • 29: Prepare the Development Plan (24 Oct) |
| • Non-functional requirements (privacy, safety, POPIA, human review below about 70%) |  |  |
| • Project scope and MoSCoW feature prioritisation |  |  |
| • User stories for residents and staff |  |  |
| • Literature review and hazard knowledge base |  |  |
| • Routing rules to the correct municipal department |  |  |
| • Photo collection and labelling (Cape Town hazards) |  |  |
| • Design review |  |  |
| • Development environment and project file set-up (GitHub, Teams) |  |  |
| • Resident reporting flow: photo, review, 250 m duplicate check, ticket and tracking |  |  |
| • My Reports dashboard |  |  |
| • Staff live queue and crew assignment |  |  |
| • Community page |  |  |
| • Acceptance tests (UAT-01 to UAT-13) and issue list |  |  |
| • Fixing identified issues and deploying the website |  |  |
| • Project documentation: problem, requirements, development plan and risks |  |  |
| • Team presentation and evaluation of CivicFix |  |  |
| • Agile logbook and daily standups (09:30) |  |  |

WALKTHROUGH

| 1. What do we need to do to advance this piece of work? | - Review the design - Set up the development environment - Organise the project files - Prepare the development plan - Keep up with daily standups |
| --- | --- |
| 2. Is anyone working on anything that is not on the board? | No, all tasks are aligned with the taskboard. |
| 3. What do we need to finish as a team? | Be ready to start building the CivicFix prototype |
| 4. Are there any bottlenecks or blockers to the flow of work? | - Backend not ready when the frontend needs it - Connectivity problems at CAPACITI - Coordination of group schedules |

LOGBOOK

| Date: | 21-10-2026 |  |
| --- | --- | --- |
| Wednesday | 1. What did I complete since the last standup? | - Reviewed the CivicFix design with the team (card 26) - Checked the screens against the requirements and the privacy rules: blurred faces and number plates, optional contact details - Card 26 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Set up my development environment (card 27) |
|  | 3. What are my impediments (or risks or problems)? | - Waiting for feedback on the design from all members - Time constraints |

| Date: | 22-10-2026 |  |
| --- | --- | --- |
| Thursday | 1. What did I complete since the last standup? | - Set up my development environment (card 27) - Got access to GitHub and the Teams channel and checked that it works - Card 27 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Organise the project files, including my research documents and labelled photos |
|  | 3. What are my impediments (or risks or problems)? | - Connectivity problems at CAPACITI - Still learning parts of the tools |

| Date: | 23-10-2026 |  |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | - Organised the project files (card 28) - Saved the research documents, hazard knowledge base, routing rules and labelled photos in shared folders with clear names - Card 28 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Help prepare the development plan (card 29) - Confirm my tasks in the plan |
|  | 3. What are my impediments (or risks or problems)? | - Few labelled Cape Town photos for testing - Making sure no real personal data is saved in the project files |

| Date: | 24-10-2026 |  |
| --- | --- | --- |
| Saturday | 1. What did I complete since the last standup? | - Prepared the development plan with the team (card 29) - Confirmed my tasks: hazard knowledge base, routing rules, photo labelling and the POPIA check - Card 29 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Move on to the next card on the board - Continue with my research tasks |
|  | 3. What are my impediments (or risks or problems)? | - Backend not yet ready for the frontend - Working remotely over the weekend |