MY AGILE LOGBOOK

Name: Olona Williams (Research)

Team: Transformers | Project: CivicFix: Municipal Hazard and Infrastructure Auto-Dispatcher

Programme: CAPACITI Data Academy | Subject: PRP370S Project Presentation 3

Logbook 4 of 4 | Period: 13 November 2026 to 16 November 2026 (Friday to Monday)

Task board: CivicFix: Team Transformers (Trello)

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| • Problem identification: hazard reports sent as unclear emails and blurry photos | • Enhancement: improve hazard knowledge base entries and routing rules after testing | • 49: Fix Identified Issues (13 Nov) |
| • Problem research and impact on residents and municipal staff | • Enhancement: polish the project documentation and references | • 50: Deploy the Website (14 Nov) |
| • Target user identification | • Enhancement: improve the presentation script and practise my part | • 51:Prepare Project Documentation (15 Nov) |
| • Problem statement |  | • 52:Present and Evaluate CivicFix (16 Nov) |
| • Non-functional requirements (privacy, safety, POPIA, human review below about 70%) |  |  |
| • Project scope and MoSCoW feature prioritisation |  |  |
| • User stories for residents and staff |  |  |
| • Literature review and hazard knowledge base |  |  |
| • Routing rules to the correct municipal department |  |  |
| • Photo collection and labelling (Cape Town hazards) |  |  |
| • Design review |  |  |
| • Development environment and project file set-up (GitHub, Teams) |  |  |
| • Resident reporting flow: photo, review, 250 m duplicate check, ticket and tracking |  |  |
| • My Reports dashboard |  |  |
| • Staff live queue and crew assignment |  |  |
| • Community page |  |  |
| • Acceptance tests (UAT-01 to UAT-13) and issue list |  |  |
| • Fixing identified issues and deploying the website |  |  |
| • Project documentation: problem, requirements, development plan and risks |  |  |
| • Team presentation and evaluation of CivicFix |  |  |
| • Agile logbook and daily standups (09:30) |  |  |

WALKTHROUGH

| 1. What do we need to do to advance this piece of work? | - Fix the identified issues - Deploy the website - Prepare the project documentation - Present and evaluate CivicFix - Complete the Agile Logbook |
| --- | --- |
| 2. Is anyone working on anything that is not on the board? | No, all tasks are aligned with the taskboard. |
| 3. What do we need to finish as a team? | Finish the website, the project documentation and the final presentation |
| 4. Are there any bottlenecks or blockers to the flow of work? | - Limited time to retest all fixes - Deployment depends on the backend being ready - Making sure the documentation is consistent across members |

LOGBOOK

| Date: | 13-11-2026 |  |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | - Went through the issues found in testing with the team - Fixed the issues in my area: hazard knowledge base entries and routing rules (card 49) - Card 49 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Check the safety and privacy notices before the website is deployed |
|  | 3. What are my impediments (or risks or problems)? | - Limited time to retest all the fixes |

| Date: | 14-11-2026 |  |
| --- | --- | --- |
| Saturday | 1. What did I complete since the last standup? | - Checked the deployed website (card 50) - Confirmed the demo-mode notices are in place and no real personal data is used (POPIA) - Card 50 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Prepare the project documentation: my research and privacy sections |
|  | 3. What are my impediments (or risks or problems)? | - Deployment depends on the backend being ready - Working remotely over the weekend |

| Date: | 15-11-2026 |  |
| --- | --- | --- |
| Sunday | 1. What did I complete since the last standup? | - Wrote my parts of the project documentation (card 51): research, hazard knowledge base and POPIA rules - Added references and checked the formatting - Card 51 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Prepare for the presentation and evaluation (card 52) - Practise my part so I can explain it and the team decisions |
|  | 3. What are my impediments (or risks or problems)? | - Making sure the documentation is consistent across members |

| Date: | 16-11-2026 |  |
| --- | --- | --- |
| Monday | 1. What did I complete since the last standup? | - Presented and evaluated CivicFix with the team (card 52) - Explained my part and the team decisions - Took part in the team reflection on what went well and what we will change next time - Card 52 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Complete and submit my Agile Logbook - Agree one improvement action for the change log |
|  | 3. What are my impediments (or risks or problems)? | - Making sure the logbook dates match the Trello board |