MY AGILE LOGBOOK

Name: Olona Williams (Research)

Team: Transformers | Project: CivicFix: Municipal Hazard and Infrastructure Auto-Dispatcher

Programme: CAPACITI Data Academy | Subject: PRP370S Project Presentation 3

Logbook 2 of 4 | Period: 09 October 2026 to 12 October 2026 (Friday to Monday)

Task board: CivicFix: Team Transformers (Trello)

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| • Problem identification: hazard reports sent as unclear emails and blurry photos | • Enhancement: refine the MoSCoW priorities after team feedback | • 13:Establish Non-Functional Requirements (09 Oct) |
| • Problem research and impact on residents and municipal staff | • Enhancement: improve the user story wording and add acceptance criteria | • 14:Define the Project Scope (10 Oct) |
| • Target user identification | • Enhancement: tighten the non-functional requirements (POPIA, human review below about 70%) | • 15:Prioritise Features (11 Oct) |
| • Problem statement |  | • 16:Create User Stories (12 Oct) |
| • Non-functional requirements (privacy, safety, POPIA, human review below about 70%) |  |  |
| • Project scope and MoSCoW feature prioritisation |  |  |
| • User stories for residents and staff |  |  |
| • Literature review and hazard knowledge base |  |  |
| • Routing rules to the correct municipal department |  |  |
| • Photo collection and labelling (Cape Town hazards) |  |  |
| • Design review |  |  |
| • Development environment and project file set-up (GitHub, Teams) |  |  |
| • Resident reporting flow: photo, review, 250 m duplicate check, ticket and tracking |  |  |
| • My Reports dashboard |  |  |
| • Staff live queue and crew assignment |  |  |
| • Community page |  |  |
| • Acceptance tests (UAT-01 to UAT-13) and issue list |  |  |
| • Fixing identified issues and deploying the website |  |  |
| • Project documentation: problem, requirements, development plan and risks |  |  |
| • Team presentation and evaluation of CivicFix |  |  |
| • Agile logbook and daily standups (09:30) |  |  |

WALKTHROUGH

| 1. What do we need to do to advance this piece of work? | - Establish the non-functional requirements - Define the project scope - Prioritise features using the MoSCoW order - Create user stories for residents and staff - Keep the board and logbook up to date |
| --- | --- |
| 2. Is anyone working on anything that is not on the board? | No, all tasks are aligned with the taskboard. |
| 3. What do we need to finish as a team? | Finish the requirements so the team is ready to move to design and development |
| 4. Are there any bottlenecks or blockers to the flow of work? | - Weekend work is remote, so replies on Teams and WhatsApp can be slower - Time constraints |

LOGBOOK

| Date: | 09-10-2026 |  |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | - Helped establish the non-functional requirements for CivicFix - Gave input on privacy (POPIA), safety and human review below about 70% confidence - Card 13 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Help define the project scope - Check what is in and out of scope |
|  | 3. What are my impediments (or risks or problems)? | - Deciding which requirements are realistic in a short sprint |

| Date: | 10-10-2026 |  |
| --- | --- | --- |
| Saturday | 1. What did I complete since the last standup? | - Helped define the project scope (card 14) - Listed what is included: resident reporting flow, My Reports, staff live queue, crew assignment and community page - Listed what is not included: live image AI and municipal systems are not connected - Card 14 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Prioritise the features with the team using MoSCoW |
|  | 3. What are my impediments (or risks or problems)? | - Working remotely over the weekend - Slower replies on Teams |

| Date: | 11-10-2026 |  |
| --- | --- | --- |
| Sunday | 1. What did I complete since the last standup? | - Took part in prioritising the features (card 15) - Gave input on which hazard types and routing rules are must-haves - Card 15 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Help create the user stories for residents and municipal staff |
|  | 3. What are my impediments (or risks or problems)? | - Agreeing on what is a Must have and what is a Should have - Coordination of group schedules |

| Date: | 12-10-2026 |  |
| --- | --- | --- |
| Monday | 1. What did I complete since the last standup? | - Helped create the user stories (card 16) - Linked the user stories to the hazard knowledge base and routing rules - Card 16 ticked 5/5 |
|  | 2. What am I planning to complete between now and the next standup? | - Review the user stories with the team - Move on to the next card on the board |
|  | 3. What are my impediments (or risks or problems)? | - Making sure all team members are aligned on the user stories |